STACKRADAR

Real-Time Tech Intelligence Engine

Technical Task Breakdown

Actionable sprint-ready engineering tasks for production readiness

v1.0  |  May 2026

Confidential — Internal Use

# Overview

This document breaks the StackRadar production upgrade into 5 phases, each with atomic, assignable engineering tasks. Tasks are ordered by dependency — Phase 1 must be completed before Phase 2, and so on. Each task includes an effort estimate, the files affected, and explicit acceptance criteria.

Priority Key: 🔴 Critical (blocks launch) ¦ 🟡 High (degrades core value) ¦ 🟢 Medium (improves quality) ¦ ⚪ Low (polish)

# Phase 1: Data Pipeline Hardening

## TASK-001 🔴 — Fix GitHub Scraper Rate Limiting

File: backend/app/services/scraper.py

Problem

Current implementation uses unauthenticated /search/repositories with 1-2s sleep. Results in 403 errors within minutes of startup, silently halting data collection.

Solution

- Load GITHUB_TOKEN from environment via Pydantic settings.

- Add Authorization: Bearer {token} header to all GitHub requests.

- Replace /search/repositories with targeted GraphQL queries for specific repos (e.g., query for facebook/react, not 'react' topic).

- Implement exponential backoff: on 403, wait 60s, retry 3x, then skip and log.

- Add X-RateLimit-Remaining header check — pause if remaining < 10.

Acceptance Criteria

- 24-hour run with valid GITHUB_TOKEN produces zero 403 errors in logs.

- At least 30 tools have GitHub data populated after one full scraping cycle.

Estimate: 4–6 hours

## TASK-002 🔴 — Shift from Domain to Tool-Level Scoring

File: backend/app/services/scoring.py, backend/app/models/

Problem

classify_text_to_domains() does naive substring matching assigning content to broad domains. No individual tool scores exist. React, Vue, Angular all map to 'WebDev'.

Solution

- Create a TOOL_REGISTRY dict: { 'react': { repo: 'facebook/react', keywords: ['react', 'reactjs'], domain: 'frontend' }, ... } for 40+ tools.

- Rewrite scoring to iterate over TOOL_REGISTRY, building per-tool metrics.

- Ensure Tool model has individual score, github_stars, mention_count, sentiment_score fields.

- Migrate existing broad domain scores to a separate DomainAggregate table (preserves Trends page).

Acceptance Criteria

- GET /api/v1/tools returns 40+ tools each with a non-zero score.

- React and Angular have distinct, different scores.

Estimate: 8–12 hours

## TASK-003 🔴 — Implement Time-Series Snapshots

Files: backend/app/models/, backend/alembic/, backend/app/services/scheduler.py

Problem

No historical data is stored. growth: [] returns empty from all endpoints. Charts are empty.

Solution

- Create ToolSnapshot table: id, tool_id (FK), recorded_at (indexed), score, github_stars_delta, mention_count, sentiment_score.

- Write Alembic migration for new table.

- In scheduler.py run_scraper_loop(), after scoring, call save_snapshot() for each tool.

- New endpoint: GET /api/v1/tools/{id}/history?days=30 — queries ToolSnapshot, returns sorted list.

Acceptance Criteria

- After 48 hours of runtime, history endpoint returns at least 48 data points per tool.

- Frontend Recharts LineChart renders populated lines.

Estimate: 6–8 hours

## TASK-004 🟡 — LLM Sentiment Analysis (Groq)

Files: backend/app/services/scoring.py, backend/app/core/config.py

Problem

Sentiment is currently naive substring matching. Negative articles about a technology count as positive mentions.

Solution

- Collect up to 20 text snippets per tool per scraping cycle.

- Batch them into a single Groq API call with prompt: 'For each text, return sentiment: positive|neutral|negative for the technology mentioned.'

- Parse JSON response, store average sentiment_score (-1.0 to 1.0) in ToolSnapshot.

- Add GROQ_API_KEY to Pydantic settings with graceful fallback to neutral (0.0) if key absent.

Acceptance Criteria

- An article titled 'Why React is dead' scores negative sentiment for React.

- Groq API errors do not crash the scraper loop — logged and skipped.

Estimate: 4–6 hours

# Phase 2: Frontend Data Decoupling

## TASK-005 🔴 — Remove Hardcoded Explore Data

Files: frontend/src/app/explore/page.tsx, frontend/src/data/languages.ts

Solution

- Delete frontend/src/data/languages.ts (or archive to legacy/).

- Replace static data with fetch to GET /api/v1/tools and GET /api/v1/domains.

- Implement loading skeleton while data fetches.

- Implement error boundary with graceful fallback message.

Acceptance Criteria

- New tool added via admin API appears on Explore page after next scraping cycle without code change.

- No TypeScript array containing tool names exists in frontend.

Estimate: 4–6 hours

## TASK-006 🔴 — Remove Hardcoded Roadmap Data

Files: frontend/src/app/roadmaps/page.tsx, frontend/src/data/roadmaps.ts, backend/

Solution

- Create Roadmap and RoadmapStage database models with Alembic migration.

- Write seed script to import existing hardcoded roadmaps into DB (one-time).

- Create GET /api/v1/roadmaps and GET /api/v1/roadmaps/{id} endpoints.

- Frontend fetches roadmaps dynamically — remove roadmaps.ts.

Estimate: 8–10 hours

## TASK-007 🟡 — Populate Historical Charts in Frontend

Files: frontend/src/app/tools/[id]/page.tsx

Solution

- Replace growth: [] static array with fetch to /api/v1/tools/{id}/history.

- Add 30d / 90d / 365d toggle buttons — pass ?days= param.

- Handle empty state (< 7 data points) with 'Collecting data — check back soon' message.

Estimate: 3–4 hours

# Phase 3: Security & Production Hygiene

## TASK-008 🔴 — Secrets & Environment Audit

Files: docker-compose.yml, backend/app/core/config.py, .github/workflows/

Checklist

- Audit all .env.example files — ensure no real keys are committed.

- Enable GitHub secret scanning on repository settings.

- Move all API keys (GITHUB_TOKEN, GROQ_API_KEY, DATABASE_URL) to Kubernetes Secrets / Railway/Render environment variables.

- Ensure Pydantic Settings model raises ValidationError on startup if required env vars are absent.

- Add .env to .gitignore (verify it is already present).

Estimate: 2–3 hours

## TASK-009 🟡 — Rate Limiting & CORS Hardening

Files: backend/app/main.py

Solution

- Add slowapi (or fastapi-limiter) middleware: 60 req/min per IP on public API endpoints.

- Restrict CORS origins to production frontend domain (not *) in production environment.

- Add Helmet-equivalent security headers via fastapi middleware.

Estimate: 2–3 hours

## TASK-010 🟡 — Database Connection Pooling

Files: backend/app/db/session.py

Solution

- Configure SQLAlchemy pool_size=10, max_overflow=20, pool_timeout=30.

- Add pool_pre_ping=True to handle stale connections.

- Ensure Alembic migrations run on startup with proper error handling.

Estimate: 1–2 hours

# Phase 4: Infrastructure & Observability

## TASK-011 🟡 — Structured Logging

Files: backend/app/main.py, backend/app/services/

Solution

- Replace print() and basic logging with structlog or loguru.

- Every scraping cycle logs: tools_processed, errors, duration_ms, data_points_written.

- Log format: JSON for production (parsed by CloudWatch/Datadog), human-readable for development.

Estimate: 2–3 hours

## TASK-012 🟡 — Health & Readiness Endpoints

Files: backend/app/api/

Solution

- GET /health — returns 200 with { status: 'ok', db: 'connected', last_scrape: '<iso timestamp>' }.

- GET /ready — returns 503 until first scraping cycle completes.

- Configure Kubernetes liveness/readiness probes to use these endpoints.

Estimate: 1–2 hours

## TASK-013 🟢 — CI/CD Pipeline (GitHub Actions)

Files: .github/workflows/

Solution

- Backend workflow: run pytest, mypy type check, build Docker image, push to GHCR on merge to main.

- Frontend workflow: run next build, run vitest, push Docker image on merge to main.

- Deployment workflow: kubectl rollout restart after image push (or ArgoCD sync).

Estimate: 4–5 hours

# Phase 5: UX & Retention

## TASK-014 🟢 — User Watchlist

Requires Clerk auth (already integrated). Users can track specific tools.

- Backend: Watchlist table (user_id, tool_id, added_at). CRUD endpoints under /api/v1/users/watchlist.

- Frontend: Heart/bookmark icon on each tool card. Watchlist tab on user profile.

- Show delta since last visit: 'React +5pts since you last visited.'

Estimate: 6–8 hours

## TASK-015 🟢 — Weekly Email Digest

- Use Resend or SendGrid for transactional email.

- Background job runs every Monday at 09:00 UTC.

- Email template: top 5 movers in user's watchlist + top 3 rising tools globally.

- Unsubscribe link with one-click opt-out stored in DB.

Estimate: 5–6 hours

## TASK-016 ⚪ — SEO & Open Graph

- Each tool page has unique <title>, <meta description>, and og:image (auto-generated score card).

- robots.txt, sitemap.xml auto-generated from tool list.

- Next.js generateMetadata() used for all dynamic routes.

Estimate: 3–4 hours

# Phase Summary & Total Estimate

| Phase | Focus | Est. Hours | Priority |
| --- | --- | --- | --- |
| Phase 1 | Data Pipeline Hardening | 22–32h | 🔴 Must ship before launch |
| Phase 2 | Frontend Decoupling | 15–20h | 🔴 Must ship before launch |
| Phase 3 | Security & Hygiene | 5–8h | 🔴 Must ship before launch |
| Phase 4 | Infrastructure & Observability | 7–10h | 🟡 Ship within 2 weeks |
| Phase 5 | UX & Retention | 14–18h | 🟢 Ship within 1 month |
| TOTAL |  | 63–88h | ~2–3 weeks (solo) / 1 week (team of 2) |