STACKRADAR

Real-Time Tech Intelligence Engine

Product Roadmap 2026–2027

StackRadar — From MVP to Market Leader

v1.0  |  May 2026

Confidential — Internal Use

# Roadmap Philosophy

This roadmap is organized around user value milestones, not calendar dates. Each milestone represents a meaningful step in StackRadar's evolution from a data dashboard to a career intelligence platform. Timelines assume a 1–2 person core team.

# Milestone 0: Production-Ready Launch (0–6 weeks)

This milestone must close all known gaps before any public marketing. The goal is zero hardcoded data and reliable data freshness.

| Deliverable | Status | Success Metric |
| --- | --- | --- |
| Tool-level scoring (40+ tools) | 🔴 Not Started | Each tool has unique score |
| Time-series charts populated | 🔴 Not Started | 30-day trend line visible |
| Zero hardcoded frontend data | 🔴 Not Started | No static TypeScript arrays |
| LLM sentiment analysis live | 🔴 Not Started | Sentiment score on each tool |
| Secrets audit complete | 🔴 Not Started | 0 keys in git history |
| Vercel deployment live + stable | ⚠️ Partial | 99.5% uptime over 7 days |

# Milestone 1: Community Launch (2–3 months)

Public launch targeting developer communities. Primary channels: Product Hunt, Hacker News Show HN, Reddit r/learnprogramming.

## Features

- Public user accounts (Clerk) with watchlist

- Shareable comparison URLs

- SEO-optimized tool pages with og:image score cards

- Public read-only API with documentation (OpenAPI/Swagger)

- Basic analytics dashboard (tool page views, most-watched tools)

## KPIs

- 1,000 registered users within 30 days of launch

- 5,000 monthly active users within 60 days

- Product Hunt Top 10 on launch day

- One HN Show HN thread with 100+ points

# Milestone 2: Retention & Depth (3–6 months)

Focus on bringing users back weekly and deepening the data.

## Features

- Weekly email digest (personalized to watchlist)

- 'Rising Fast' and 'At Risk' badges on tool cards based on momentum delta

- More tools tracked: expand from 40 to 100+ tools with community suggestions

- GitHub GraphQL integration for repository health metrics (PR velocity, contributor count)

- Stack Overflow question volume as additional signal source

- Job posting count integration (LinkedIn/Indeed API for demand-side signal)

## KPIs

- 30% of registered users return within 7 days

- Email open rate > 35%

- 20,000 monthly active users

# Milestone 3: Monetization (6–9 months)

Introduce premium tier. Core data remains free — premium adds depth and personalization.

## Free Tier

- All tool scores (30-day history)

- Top 3 tools per domain

- Basic roadmaps (3 steps per stage)

- Public API (60 req/min)

## Pro Tier ($9/month)

- 365-day historical charts

- Job market demand data (salary ranges, posting trends)

- Custom tool tracking (add any GitHub repo)

- Advanced comparison (unlimited tools, exportable PDF)

- Email digest with personalization

- Higher API rate limits (600 req/min)

## KPIs

- 2% free-to-paid conversion = 400 paying users at 20,000 MAU

- $3,600 MRR at milestone

- Churn < 5% monthly

# Milestone 4: Team & Enterprise (9–18 months)

## Features

- Team Workspaces: Share watchlists and comparisons across an engineering team

- Skill Gap Analysis: Compare a team's current stack against industry trends — identify upskilling priorities

- Hiring Signal: 'X engineers hired for React in San Francisco this month' data

- Tech Radar Generator: Teams build a custom ThoughtWorks-style radar from StackRadar data

- CSV/JSON export for analysts

## Team Plan ($29/team/month)

- Up to 10 seats

- Shared watchlists and roadmaps

- Team skill gap dashboard

- SSO via Clerk Organizations

## KPIs

- 100 team subscriptions = $2,900 MRR from enterprise tier

- Combined ARR target: $100,000

# Milestone 5: Platform & API Economy (18–24 months)

StackRadar becomes infrastructure for other developer tools.

## Features

- Public API with generous free tier — becomes the 'Plaid for tech trends'

- Embeddable score widgets (badge.stackradar.io/{tool}) — drives viral awareness

- VS Code extension: See StackRadar score for your current file's tech

- GitHub App: Adds momentum score comment to PRs introducing new dependencies

- Partnership integrations: Coursera, Udemy, freeCodeCamp — connect scores to courses

## KPIs

- 500,000 API calls/month from third-party integrations

- 10,000 widget embeds across developer blogs and README files

- Total ARR > $500,000

# Technical Evolution Path

| Phase | Current Stack | Future Evolution |
| --- | --- | --- |
| Database | PostgreSQL 15 | Add TimescaleDB extension for time-series performance |
| Caching | None | Redis for API response caching (5-min TTL) |
| Scraping | asyncio background loop | Celery + Redis for distributed job queues |
| Search | None (basic filtering) | Meilisearch for full-text tool search |
| Observability | Basic file logs | OpenTelemetry + Grafana + Prometheus |
| LLM | Groq (Llama 3) batch | Fine-tuned classifier for tech sentiment |
| Frontend | Next.js 16 + Tailwind | Add React Server Components for static tool pages |