STACKRADAR

Real-Time Tech Intelligence Engine

Product Requirements Document

StackRadar — Production V1.0 Feature Specification

v1.0  |  May 2026

Confidential — Internal Use

# 1. Product Vision

StackRadar is a real-time technology intelligence engine that helps developers at every stage of their career understand what tools are rising, falling, or dominating in the industry — and then gives them a clear path to learn those tools.

# 2. Scope

## In Scope (V1.0)

- Real-time tool-level scoring dashboard (Trends page)

- Dynamic Explore page (Technology Map) — no hardcoded data

- Dynamic Roadmaps fetched from backend, editable by admin

- Tool comparison page (side-by-side metrics)

- Historical trend charts (30/90/365 day views)

- User accounts with saved/watched tools

- Public REST API (read-only) for developer integrations

## Out of Scope (V1.0)

- B2B/enterprise team dashboards

- Mobile native app (PWA acceptable)

- User-submitted tool reviews or ratings

- Job board or recruiter features

# 3. Feature Requirements

## FR-01: Real-Time Scoring Engine

The scoring engine must produce a 0–100 score for each individual tool (not just domains). The score is a weighted composite of the signals below.

| Signal Source | Weight | Metric Captured | Update Frequency |
| --- | --- | --- | --- |
| GitHub | 35% | Stars, Forks, Issues opened (30d) | Every 60 min |
| HackerNews | 25% | Ask HN / Show HN mentions, points | Every 30 min |
| Dev.to | 20% | Posts published, reactions, views | Every 30 min |
| Reddit | 15% | Post count, upvotes (relevant subs) | Every 30 min |
| RSS Tech News | 5% | Article mentions, domain authority | Every 2 hours |

Acceptance Criteria

- Score for each tool updates at least every 60 minutes during business hours.

- Score must reflect actual tool-level repositories, not broad topic searches.

- Score delta (7-day change) displayed as +/- percentage with directional arrow.

- Sentiment polarity (positive / neutral / negative) derived via Groq/LLM batch job — not naive substring matching.

## FR-02: Historical Time-Series Charts

Every tool detail page must display a line chart of its score over time. The chart must support three time-range toggles: 30 days, 90 days, and 365 days.

Data Model Requirement

A new Snapshot table must be written by the scheduler on every successful scraping run. Minimum fields:

- tool_id (FK)

- recorded_at (timestamp, indexed)

- score (float)

- github_stars_delta (int)

- mention_count (int)

- sentiment_score (float, -1.0 to 1.0)

Acceptance Criteria

- Recharts LineChart renders with real data points — no empty arrays.

- Missing days shown as interpolated gaps, not broken lines.

- API endpoint /api/v1/tools/{tool_id}/history?days=30 returns sorted JSON array.

## FR-03: Dynamic Explore Page

The Explore (Technology Map) page must be fully driven by backend data. No TypeScript hardcoded arrays. The languages.ts and roadmaps.ts static files must be deleted or replaced with API calls.

Backend Requirement

- New endpoint: GET /api/v1/tools — returns paginated list of all tracked tools with score, domain, and tag.

- New endpoint: GET /api/v1/domains — returns all domains with their top 5 tools.

- Admin endpoint: POST /api/v1/admin/tools — allows adding new tools to tracking (auth-protected).

Acceptance Criteria

- Adding a new tool via admin API causes it to appear on the Explore page within the next scraping cycle.

- No hardcoded tool names in any frontend TypeScript file.

## FR-04: Dynamic Roadmaps

Learning roadmaps must be database-driven and served from the backend. Each roadmap is a structured JSON object defining stages, resources, and tool recommendations.

Data Model

- Roadmap table: id, tool_id (nullable for multi-tool roadmaps), title, description, stages (JSON array), updated_at

- Stage schema: { order: int, title: string, description: string, resources: [{ url, title, type }] }

Acceptance Criteria

- Roadmap content editable via admin API — no code deployment required to update content.

- Roadmap page loads content from /api/v1/roadmaps/{id} with <500ms P95 response time.

## FR-05: Tool Comparison

Allow users to compare 2–4 tools side by side. Comparison must include: current score, 30-day trend, top signal source, domain category, and sentiment breakdown.

Acceptance Criteria

- Comparison URL is shareable (state encoded in query params).

- All comparison data fetched from backend — no frontend-side calculations.

## FR-06: User Accounts & Watchlist

Authentication via Clerk (already integrated). Users can save tools to a personal watchlist. Watchlist displays on dashboard with delta changes since last visit.

Acceptance Criteria

- Watchlist persists across sessions.

- Weekly email digest (opt-in) summarizes score movements for watched tools.

# 4. Non-Functional Requirements

| Category | Requirement | Measurement |
| --- | --- | --- |
| Performance | Page load < 2s on 4G | Lighthouse Performance Score > 85 |
| Availability | 99.5% uptime | Monitored via UptimeRobot or Betterstack |
| API Response Time | P95 < 500ms | FastAPI middleware timing logs |
| Data Freshness | Tool scores < 2 hours stale | Timestamp displayed on each score badge |
| Security | No API keys in frontend bundle | GitHub secret scanning + env var audit |
| Scalability | Handle 10,000 concurrent users | Kubernetes HPA configured for 3–10 replicas |
| Mobile Responsiveness | Fully usable on 375px viewport | Manual QA on iOS Safari + Android Chrome |

# 5. API Contract (Public V1)

## Core Endpoints

| M | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /api/v1/tools | List all tracked tools with scores | None |
| GET | /api/v1/tools/{id} | Single tool detail + latest metrics | None |
| GET | /api/v1/tools/{id}/history | Time-series score data (?days=30¦90¦365) | None |
| GET | /api/v1/domains | All domains with top tools | None |
| GET | /api/v1/trends | Aggregated domain momentum scores | None |
| GET | /api/v1/roadmaps | All available roadmaps | None |
| GET | /api/v1/roadmaps/{id} | Full roadmap with stages | None |
| GET | /api/v1/compare | Comparison data (?tools=id1,id2,id3) | None |
| POST | /api/v1/users/watchlist | Add tool to user watchlist | Clerk JWT |
| POST | /api/v1/admin/tools | Add new tool to tracking | Admin API Key |